## Slide 1: Project Plan
CMPT 276 – In-class Assignment Group 4

## Slide 2: Overall system architecture
1. Read news
2. Check current donation amount
3. Donate
4. Send email to 3 friends list

## Slide 3: Read news
Web scraping, take text from web, news updates -> Local database
Scrape most recent 5 news articles
Store in phone locally
Display data
  View controller text box
  Scroll down

## Slide 4: Check current donation amount
View controller
Use image, update constantly whenever image changes
Chart library (view controller)
Display picture in app from website
API, float/double

## Slide 5: Donate
Look for library
Credit card
  use library securely
Take picture of cheque? Banking app?
  Don’t develop ourselves?
  How to obtain it?
  Use their website eg CIBC to pay cheque
Payroll deductions
  How to do through app? Enter deposit info for bank account
Stick with credit card only
Donate directly
Email option

## Slide 6: Send email to 3 people on friends list
Whenever you donate, automatically email 3 new friends on list
Friends?
Put in emails of people you want to send it to
Type in 3 emails yourself, app generate general message to send
Automatically generate email, I just donated this much send to friends
Remind them to contribute
Press button to send email
Option to send email after donating

## Slide 7: Risk
Skill shortages
  good with Python sick, who takes over
Library not available
  Must develop own, increase development time
Transfer money security, risk info is stolen or targeted by attackers
  Insecure payment system
  Part of APIs?
  Link to webpage to donate? Cheap and secure
  Click news button to read news
  Write script to get info, store in database, submit it. Automate it, risky, personal information
  Have API and implement it 2 days integrate payment system

## Slide 8: Schedule
Make interface to API: couple of days. 2 days, 8 hours, 1 person = 16 hours. 1 day = 8 hours
Scrape news 8 hours
Contribute to united way. Credit card system 2 days = 16 hours
Send email 1 day = 8 hours
Documentation during coding. 1 hour extra. Extra time?
Reserve 1 extra hour for documentation
Testing and QA 1 day = 8 hours

## Slide 9: Cost estimate
Total 40 hours * $18/hour = $720

## Slide 10: Team
Alexander Cheung - Programmer
Zhixin Huang - Programmer
Jordan Cheung QA Taster
Cheng-Hua Lee - Project Manager
Myung-chul Jeon - Programmer
Miaoxing Wang - UI Designer